## Slide 1
4L Retrospective Template
This “4L” Retrospective Template is created by Learnovative to help their participants to use in their projects. Anyone who is interested in using this template can feel free to download and use it.
Steps to use the Template:
Carry 4 different color post it notes packs along with some pens
In a meeting room board prepare the template using marker pen as shown in Slide #2
For each section in the template, keep one color blank post it note to tell the team which color post it is used for which section
Display the data captured from the Sprint to the Developers and Product Owner
Ask them to write below points on different color post it notes as per the color coding decided in Step 3 above
  What have you “LIKED” in this Sprint?
  What have you “LACKED” in this Sprint?
  What have you “LEARNED” in this Sprint?
  What have you “LONGED-FOR” in this Sprint?
Once all team members write their points ask them to place the post it notes as per the color coding section
Brainstorm all items and help them to come up with a list of 3 to 5 actionable improvements
Take the commitment from the team to act on the identified improvements in the next Sprint
Add the improvements identified to the next Sprint Backlog to remind the team to act on those improvements
You can find a sample 4L to give you an idea on how to conduct an effective Retrospective

## Slide 2
4L Retrospective Template
LEARNED
LIKED
LACKED
LONGED-FOR
What have you Learned/Liked/Lacked/Longed-for in This Sprint?

## Slide 3
4L Retrospective Example
Actionable Improvements Selected
1. Prepare a process to get timely approvals
2. Create a backup Development environment
3. Plan to implement continuous integration and continuous delivery pipeline
4. Conduct Root cause analysis for severe impediments
From the points from the left, the Team has identified these improvements
LEARNED
LIKED
LACKED
LONGED-FOR
What have you Learned/Liked/Lacked/Longed-for in This Sprint?
Teamwork
Collaboration
Achieved the Sprint Goal
Team members helped each other
Backup Dev environment
Timely approvals
Impediments took long time to resolve
Test Automation
Code Review analysis Tool
New modules of the Product
CI CD Pipeline
Automated Regression Test Suite
Team outing